CODES: ORG, TRACE, DECISIONS | ART: CM, AS, TR, EB | EVID:E1 | POSTURE:OP | WEIGHTS: OP=0.80 TOOL=0.20 PEER=0.00 | CAP: OP_MIN=0.51 TOOL_MAX=0.49 | CANON:notes/current_documents/staged/HUF.RELEASE.ORG.TRACE.HUF_OPERATOR_DECISION_LOG_V1_2/HUF_Operator_Decision_Log_v1_2.docx

HUF-DOC: HUF.RELEASE.ORG.TRACE.HUF_OPERATOR_DECISION_LOG_V1_2 | HUF:1.1.8 | DOC:v1 | STATUS:release | LANE:RELEASE | RO:Peter Higgins

HIGGINS UNITY FRAMEWORK

Operator Decision Log

v1.2 · All operator-facing decisions — current and resolved · February 2026

# All Decisions — Status at a Glance

| # | Decision | Status | Action |
| --- | --- | --- | --- |
| D1 | MC-4 canonical name: Ratio State Monitoring | ✓ CLOSED | Updated across all documents |
| D2 | Proposition 7.5 formal proof status | ✓ CLOSED | Proved in Vol 2 Compendium |
| D3 | System C: software retrieval pipeline | ✓ CLOSED | D.2 framework built — data entry pending |
| D4 | Handbook MC-4 name insertion | ✓ CLOSED | Queued: single editorial pass, operator confirms timing |
| D5 | FM-3 threshold calibration note | ✓ CLOSED | Applied to all 12 rows in Layer 5 |
| D6 | Orphan alert Y/Z domain config | ⚑ STANDING | No action for Ramsar; configure at each new domain deployment |
| D7 | Non-linear convergence proof | ◌ BLOCKED | Needs Phase D data — 3 cycles minimum |
| D8 | JAES paper full draft | ◌ BLOCKED | Can draft core now; empirical section needs Phase D |
| D9 | Phase D pilot opening | ◌ BLOCKED | Needs first Ramsar contact — send primer v12 |

# Closed Decisions (5)

✓✓ CLOSED  D1  MC-4 canonical name: Ratio State Monitoring — approved February 2026

Updated: taxonomy Layer 1, wiki_fourth_monitoring_category.md (both versions), Open Items closed. Governance State Observer paper will receive the name at next editorial pass (queued as D4).

✓✓ CLOSED  D2  Proposition 7.5 formal proof — proved in Vol 2 Mathematics Compendium v1.0

Taxonomy Layer 10 note updated from 'candidate for formalization' to 'formally proved.' No further action.

✓✓ CLOSED  D3  System C designated: software retrieval pipeline — approved February 2026

Case Study D.2 Exhibit B framework document built and ready for data entry. Layer 12 of taxonomy updated. System C row marked APPROVED. Three-domain confirmation path is now unblocked pending operator provision of pipeline data.

To complete Exhibit B: provide namespace list, query-volume shares for one observation window (recommend 30 days), and declared priority weights. Framework is execution-ready — all placeholder fields are marked.

✓✓ CLOSED  D4  Handbook MC-4 name insertion — queued February 2026

Chapter 12.4 and Section 12.5 will receive 'Ratio State Monitoring' as the explicit canonical name at next editorial pass. Operator confirms timing.

✓✓ CLOSED  D5  FM-3 threshold calibration note — applied to all 12 rows in Layer 5

Each row in the Detection Threshold Taxonomy now carries: Ramsar-pilot default — calibrate from Phase D data before production use in other domains. Data age and orphan alert rows carry domain-specific configuration notes. Applied and verified.

# Standing Conditions (1)

One item requires operator attention at each new domain deployment — it is not a one-time decision.

⚑  D6 — Orphan alert Y and Z: configure per domain before deployment.  Current defaults Y=50%, Z=2 cycles are Ramsar-pilot values. Any new domain deployment requires the operator to document Y and Z for that domain in the trace report before running. No action required for Ramsar — defaults stand through Phase D.

# Blocked Conditions (3)

These are not operator decisions. They are research milestones that cannot advance until upstream conditions are met.

◌ BLOCKED  D7  Non-linear convergence proof

Theorem 9.1 (Vol 2) proves convergence for the linearised drift model. Full non-linear proof requires: (1) estimate drift functional form f from Phase D empirical data — minimum 3 cycles; (2) construct Lyapunov function candidate V; (3) prove or bound convergence. Three-step traceable path defined. Cannot begin before Phase D cycle 3.

◌ BLOCKED  D8  JAES paper full draft

Seed filed (jaes_seed_bidirectional_flow.md). Vol 2 Compendium provides the formal core (Sections 1–4 of the paper). Formal sections can be drafted now. The empirical validation section requires Phase D data and Exhibit B completion. Full draft recommended once Phase D opens and System C data is in.

◌ BLOCKED  D9  Phase D pilot opening

Everything downstream of first Ramsar contact is here: pilot steering group formation, baseline data collection from Croatian Ministry and RSIS, live HUF execution, National Report integration, final steering group report. The primer (v12) has a Go verdict. The path is clear. Send it.

# What Holds Up the Process

After the decisions completed this session, the complete picture of what blocks or conditions forward progress:

| What is blocked | Blocked by | Unblocked when |
| --- | --- | --- |
| Case Study D.2 completion (Exhibit B) | Missing System C data | Operator provides namespace list + query-volume data + declared weights — one session to complete |
| Phase D pilot | First Ramsar contact not yet made | Operator sends primer v12 to Ramsar Secretariat contact |
| Empirical validation of Q-factor thresholds | Phase D data not yet available | Phase D baseline cycle complete (first reporting period) |
| Non-linear convergence proof | Phase D data — 3 cycles minimum | ~3 Ramsar triennial cycles (~9 years) OR compressed via System C data (weeks) |
| JAES paper empirical section | Phase D + Exhibit B | Both complete — then drafting can begin |
| Handbook Ratio State Monitoring name insertion | Queued — no blocker | Operator confirms timing of editorial pass (one short session) |

The single action that unblocks the most: send the primer. Phase D is the source of the empirical data that closes three of the five remaining blocked conditions. Everything between now and the first pilot cycle is waiting on that first contact.

The second action: provide System C data. Exhibit B closes in one session once the namespace data is in. Three-domain confirmation then exists and the JAES paper empirical section can be partially drafted.

HUF v1.2.0 · MIT License · Peter Higgins · Rogue Wave Audio · Markham, Ontario